Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 21 October 2022 |
| Team ID | PNT2022TMID40586 |
| Project Name | IOT Based Industry Specific Intelligent Fire Management System |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement**  **(Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a Parent/Guardian,I can register for the application by entering my email, password,  and confirming my password. | 2 | High | **C.V.Gowsikha** |
| Sprint-1 |  | USN-2 | As a Parent/ Guardian, I can register for the application through Gmail | 1 | Medium | **K.Tamilarasan** |
| Sprint-1 | User Confirmation | USN-3 | As a parent I will receive connection , location in sms / mail once I have entered this  application | 1 | High | **G.Arulraj** |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Login | USN-4 | As a parent/ guardian , I can log into the application by entering mail and password. | 2 | High | **S.Kumaresan** |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 4 Days | 24 Oct 2022 | 27 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 5 Days | 28 Oct 2022 | 01 Nov 2022 | 20 | 04 Nov 2022 |
| Sprint-3 | 20 | 8 Days | 02 Nov 2022 | 09 Nov 2022 | 20 | 11 Nov 2022 |
| Sprint-4 | 20 | 9 Days | 10 Nov 2022 | 18 Nov 2022 | 20 | 19 Nov 2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |